**Chinese Learning Database Project**

Dong Lei

UALR

Table of Contents

[Executive Summary: 3](#_Toc133498586)

[Introduction 4](#_Toc133498587)

[Project Purpose/Justification: 4](#_Toc133498588)

[Project Description: 4](#_Toc133498589)

[Project Timeline: 5](#_Toc133498590)

[Requirements: 5](#_Toc133498591)

[Constraints: 5](#_Toc133498592)

[Assumptions: 6](#_Toc133498593)

[Preliminary Scope Statement: 6](#_Toc133498594)

[Risks: 7](#_Toc133498595)

[Project Deliverables: 7](#_Toc133498596)

[Project Approval Requirements: 7](#_Toc133498597)

# Executive Summary:

The Chinese Learning Database Project is a web-based platform designed to provide an easily accessible and comprehensive database of Chinese language resources for learners of all levels. The project aims to create a user-friendly and interactive platform that enables learners to access Chinese language materials, including videos, audio files, texts, and exercises, all in one place. The project will offer a variety of resources for learning Chinese, including beginner, intermediate, and advanced level courses, and the ability to search for specific topics.

# Introduction

The Chinese Learning Database Project is a web-based platform designed to provide comprehensive resources for learners of the Chinese language. The project's main objective is to create an easily accessible and user-friendly platform that allows learners to access various materials, including audio and video files, texts, and exercises, all in one place. The project will provide a range of resources, including beginner, intermediate, and advanced level courses, with the ability to search for specific topics. The platform will also feature interactive exercises, quizzes, and assessments to track the learners' progress. The ultimate goal of the Chinese Learning Database Project is to promote Chinese language learning and enhance cross-cultural communication. The project will be divided into several phases, with a focus on delivering a stable and reliable website that meets the needs and expectations of the target audience.

# Project Purpose/Justification:

The purpose of this project is to facilitate the learning of Chinese language by providing an online platform that can be accessed by anyone, anywhere. The project aims to help Chinese language learners by providing a database of resources that will help them learn the language more efficiently and effectively. Additionally, the project seeks to promote Chinese language learning and enhance cross-cultural communication.

# Project Description:

The Chinese Learning Database Project will provide an online platform for Chinese language learners to access a range of resources. The platform will include a user-friendly interface that allows learners to search for specific topics and access materials that match their proficiency level. The database will include materials such as vocabulary lists, grammar lessons, reading and listening comprehension exercises, videos, and audio files. Additionally, the platform will feature interactive exercises, quizzes, and assessments to track the learners' progress.

# Project Timeline:

The project will be divided into several phases, each with its own set of objectives and milestones. The following are the key dates for the project:

Phase 1: Planning and Design - (June – July, 2023)

Phase 2: Development - (August – October, 2023)

Phase 3: Testing and Evaluation - (November – December, 2023)

# Requirements:

To ensure the success of the project, the following requirements must be met:

* A stable and reliable development environment
* A tested and functional website
* Quality assurance and testing procedures to ensure the platform is user-friendly and error-free

# Constraints:

The following constraints must be taken into account during the project:

* Limited budget and resources
* Time constraints
* Limited knowledge of certain programming languages and technologies

# Assumptions:

The following assumptions are made regarding the project:

* The project has the full support of the project sponsor and stakeholders
* Resources and information will be provided to support the project when necessary

# Preliminary Scope Statement:

The Chinese Learning Database Project aims to provide a comprehensive online platform that offers a vast array of resources to learners of all levels who are seeking to learn the Chinese language. The project's scope involves the complete design, development, and implementation of the online platform, which will provide access to a wide range of resources such as vocabulary lists, grammar lessons, reading comprehension exercises, audio and video files, and interactive exercises. The project aims to create an intuitive and user-friendly platform that will allow learners to search for specific topics and access resources that match their proficiency level.

Moreover, the Chinese Learning Database Project will be tailored to accommodate learners with different needs, including beginners, intermediate, and advanced learners. The platform will also feature various tools, such as interactive quizzes and assessments, to monitor and track the learners' progress, which will enable them to identify their strengths and weaknesses and make necessary adjustments to their learning strategies. The ultimate goal of the Chinese Learning Database Project is to promote Chinese language learning and improve cross-cultural communication. The project will also provide learners with the tools they need to excel in their academic or professional pursuits by offering them access to a wealth of Chinese language resources that are easily accessible, comprehensive, and user-friendly.

# Risks:

The following risks have been identified for the project:

* Technical issues or errors during development
* Limited adoption of the platform by the target audience
* Data privacy and security concerns

# Project Deliverables:

The following deliverables must be completed for the project:

* Fully functional and user-friendly website
* Technical documentation for the administrators and users
* Comprehensive database of Chinese language resources

# Project Approval Requirements:

After the website has undergone thorough testing and review, the project sponsor and stakeholders will evaluate the successful implementation of the platform and assess the satisfaction levels of the target audience to determine whether the project has been completed satisfactorily. Upon meeting these requirements, the project will be deemed approved and considered complete. Additionally, the website's functionality and user-friendliness will be monitored regularly to ensure that it continues to meet the needs and expectations of the target audience.